| # | Clarification Title | Clarification Description(Rev.00) | Conclusion (Rev.00) (VENDOR to Confirm & Consider in the Final Offers) | Clarification Description(Rev.01) | Conclusion (Rev.01) (VENDOR to Confirm & Consider in the Final Offers) | Clarification Description (Rev.02) | Conclusion (Rev.02) (VENDOR to Confirm & Consider in the Final Offers) | Clarification Description (Rev.03) | Conclusion (Rev.03) (VENDOR to Confirm & Consider in the Final Offers) | Clarification Description (Rev.04) | Conclusion (Rev.04) (VENDOR to Confirm & Consider in the Final Offers) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| GENERAL |  |  |  |  |  |  |  |  |  |  |  |
|  | Documents Priority | Vendor to confirm that in case of contradiction between this TCL and offer; vendor confirmation of compliance through this technical clarification is governed and shall be followed by vendor after order. In such case offer won’t be considered as basis of any claim after order. | Confirmed. | Noted | Closed |  |  |  |  |  |  |
|  | Deviation List | Bidder shall confirm his full compliance to meet all purchaser documents listed and attached to MR, code / standards listed in MR with ref. No. "BK-GCS-PEDCO-120-ME-MR-0001" as well as MR requirements. All deviations shall be listed in project deviation form, attach to this TCL, signed and stamped. Notes: 1-Any exception and deviation from the requirements of MR and the related specifications including referenced codes & standards shall be clearly declared by vendor in writing for purchaser’s approval at bid stage by using of the format included in “Letter Of Conformity” attached to material requisition. Raising no deviation to any single requirement means full compliance of vendor quotation to that requirement. Purchaser has no responsibility to discover deviations or alternatives scattered over the proposal in addition to what proclaimed explicitly in deviation list; hence such deviation (if any) is disregarded and shall not be considered for vendor claim in future. (Vendor to confirm) 2- Bidder shall confirm that all MR attachments listed in MR are available for her for review at bid stage. 3-Considering items 1 & 2, please note that any deviation at detail stage will not be accepted by purchaser. 4- Please find attached purchaser comments / clarification due to deviations raised by bidder | - Confirmed. - Confirmed. - Confirmed. - Please refer to HY reply. | Noted | Closed |  |  |  |  |  |  |
|  | Documents Priority | Bidder to confirm his compliance with documents priority stated in MR. Any conflict between the documents shall be notified by bidder to purchaser and resolved by his agreement | Confirmed. | Noted | Closed |  |  |  |  |  |  |
|  | Requirement For Documents | Bidder to confirm that documents required after purchase order shall be submitted in accordance with “RFD Form” attached to the MR. | RFD will be finalized after PO with detailed engineering. | Noted, If purchaser’s comment at that stage will be followed by vendor | Vendor confirms to follow this requirement Closed |  |  |  |  |  |  |
|  | Sub-Vendors | Bidder to confirm that Sub-Vendors shall be selected from Project’s approved AVL attached to the MR. | Confirmed, Please refer to revised sub-vendors list. | Noted | Closed |  |  |  |  |  |  |
|  | Specification | Bidder to confirm that surface preparation and painting of all equipment material including valves , pipes , fittings and everything within the package are in accordance with the project painting specification attached to MR. | Confirmed except for bare block which is based on manufacturer’s standard. | Noted | Closed |  |  |  |  |  |  |
|  | Specification | Bidder to confirm that Packing, Marking, Preservation and Preparation for Shipment will be done in accordance to the project specification attached to the MR. | Packing, Marking, Preservation and Preparation for Shipment will be submitted after PO for client approval. | Vendor shall follow this requirement | Vendor confirms to follow this requirement Closed |  |  |  |  |  |  |
|  | Inspection and Test Plan | Inspection and Test Plan / Quality Control Plan and their related inspection level (Witness, Hold, Review and Approval) shall be at least in accordance with MR and all project requirement such as project ITP and “QA inspection and test” section of datasheets. Any deviation is not accepted unless otherwise specified in deviation list and approved by Purchaser. | ITP will be finalized after PO and during PIM. | Vendor shall follow this requirement | Vendor confirms to follow this requirement Closed |  |  |  |  |  |  |
|  | Material Certificate | Bidder to confirm that for all pressure parts and those required special consideration or stainless steel as well as for supports the material certificate should be in accordance with EN 10204, 3.1 Material certificate for non-pressure parts shall be in accordance with EN 10204, 2.2. | Confirmed. | Noted | Closed |  |  |  |  |  |  |
|  | Scope | Bidder shall confirm the scope of work and supply are fully in accordance with MR and its attachment with following items: 1- The consequences of HAZOP and SIL study shall be in vendor scope of supply and work. 2- Participation in technical meeting whenever it is necessary by Purchaser/Client to close engineering document after order is in vendor scope 3- Lifting beams (Spreader beams) for erection with sling shackle and etc. shall be designed and supplied by vendor 4- N2 preservation with pressure regulator, valve & flexible hoses during transportation & 18 months of site storage based on requirements in MR shall be in vendor scope of supply / work. 5- All utility conditions shall be as per document "Process basis of Design Document; Doc. No: BK-GNRAL-PEDCO-000-PR-DB-0001". Moreover bidder shall consider utility noted condition as per project design data. If other utility condition is needed, whole required facilities is in vendor scope of work/supply. 6- Anchor bolts | - Havayar will be attended in SIL/HAZOP study. - SIL is not applicable for this package. If SIL is mandatory, this item shall be specified in Bid stage because any comment for this subject will have cost impact in package. - Confirmed. (If required) - Confirmed for 6 months, for extended period vendor procedure shall be followed. - Confirmed. - Confirmed. | - Vendor to follow this requirement - Vendor to follow this requirement - Noted - Vendor to follow this requirement - Noted - Noted | Vendor confirms to follow this requirement Closed |  |  |  |  |  |  |
|  | NEW ITEM |  |  | Vendor shall supply his spare parts as per the attached spare part list (as min): | Vendor confirms to follow this requirement Closed |  |  |  |  |  |  |
| PROCESS |  |  |  |  |  |  |  |  |  |  |  |
|  | Comments on Vendor’s Proposal and its attachments | Please refer to the Attachment #1 of this TCL for Process comments on the offer. | Please refer to HY reply. |  |  |  |  |  |  |  |  |
|  | NEW ITEM |  |  | Vendor to consider load sharing for these compressors | Vendor will check this item Load Sharing is not required since capacity stepwise control and UCP will apply. |  |  |  |  |  |  |
|  | NEW ITEM |  |  | Spill back valve to be provided by vendor | Vendor confirms to follow this requirement Closed |  |  |  |  |  |  |
|  | NEW ITEM |  |  | MDMT to be considered -26 degC and vendor shall confirm to select suitable materials as per this requirement. | Vendor confirms to follow this requirement Closed |  |  |  |  |  |  |
|  | Data Sheet |  |  |  |  |  |  | vendor proposal shall be revised base on last revision of MECHANICAL DATA SHEETS FOR GAS COMPRESSORS PACKAGES (BK-GCS-PEDCO-120-ME-DT-0031_D06) | Confirmed, please refer to our revised technical proposal. |  |  |
|  | Cooling water console |  |  |  |  |  |  | Vendor shall be considering one cooling water console for each “train” separately (Totally 3 Sets). Each console shall including but not limited to below items: -One reservoir with heater and relevant instruments -Two pump (one main and one standby) -One air cooler | Confirmed. |  |  |
|  | Lube oil console |  |  |  |  |  |  | Vendor shall be considering one lube oil console for each “train” separately (Totally 3 Sets). Each console shall including but not limited to below items: -Two pump (one main and one standby) -Two filter with transfer valve -One air cooler | Confirmed. |  |  |
|  | Process comments |  |  |  |  |  |  | For process comments on proposal, refer to Attachment#2 of this TCL. | Noted. Please refer to attachment. |  |  |
|  | Process comments |  |  |  |  |  |  |  |  | For process comments refer to Attachment#2 of this TCL |  |
| MECHANIC |  |  |  |  |  |  |  |  |  |  |  |
|  | Document Requirement | Bidder to submit all required documents with tender as per “RFD Form” in the MR. For example below documents: 1-Marked up and Filled out MR scope of supply and works (It shall be signed and stamped) 2-Performance curves and tables 3-GA DWG with outline dimensions and weights related to this project 4-Sectional DWG. with BOM 5-Noise Data 6-Utility Consumption List | - It will submit to you soon. - After Po with detailed design. - After Po with detailed design. - After Po with detailed design. - After Po with detailed design. - It will revised and submit to you. | - Noted - Noted if vendor accept to follow all purchaser’s comment at that stage - To be submitted at this stage - Noted if vendor accept to follow all purchaser’s comment at that stage - Noted but the noise limit to be less than 85dBA - We are waiting for it in next revision offer | Vendor confirms to follow this requirement Closed |  |  |  |  |  |  |
|  | Material | ASTM number and grade of all supplied material to be specified in next revision offer. | Will be specified in API data sheet after PO with detailed design. | We are waiting in next revision |  |  |  |  |  | Despite Hirgan request, the ASTM No. for material has not been specified by vendor, so Havayar shall confirm to follow all the purchaser’s comment in after P.O. stage. |  |
|  | Applied Standards | Applied Standards for equipment design, fabrication and test shall be listed | Please refer to submitted data sheet. (ANSI, ASME, NACE MR-0175) | We are waiting for these item in next revision offer |  |  |  |  |  | Despite Hirgan request, the applicable code and standards have not been specified by vendor, so Havayar shall confirm to follow all the purchaser’s comment in after P.O. stage. |  |
|  | Design Standards | Design standard of coupling shall be API 671 4th edition flexible disk type. Coupling model, material, balance grade and spacer length to be specified at this stge. API 671 data sheet shall be filled out and submitted after order. | Confirmed. | API671 dry flexible metallic disk coupling with spacer and the balance grade G2.5 to be provided by vendor | Vendor confirms to follow this requirement Closed |  |  |  |  |  |  |
|  | Vendor’s Scope | Design and supplying Heat Tracing and insulation if required to be in the vendor’s scope. | Confirmed. | Noted | Closed |  |  |  |  |  |  |
|  | Vendor’s Scope | All vents and drains of the package to be valved, manifolded and to be routed to the edge of skid. | Confirmed. | Noted | Closed |  |  |  |  |  |  |
|  | Inspection and Test | Test procedures and acceptance criteria will be checked after order with project specifications and related standards. Vendor to confirm to follow project standard and spec. | Confirmed. | Noted | Closed |  |  |  |  |  |  |
|  | Comments on Vendor’s Proposal and its attachments | Please refer to the Attachment #2 of this TCL for Mechanical comments on the offer. | Please refer to Havayar reply. |  |  |  |  |  |  |  |  |
|  | Comments on Vendor’s Proposal |  |  |  |  |  |  | Please refer to the Attachment #1 of this TCL for Mechanical comments on the offer. | Closed with refer to Havayar Reply |  |  |
|  | Comments on Vendor’s Proposal |  |  |  |  |  |  |  |  | Please refer to the Attachment #1 of this TCL for Mechanical comments on the offer. |  |
| PIPING & MATERIAL |  |  |  |  |  |  |  |  |  |  |  |
|  | Compressor Tags | Tag of Compressor in vendor P&ID to be modified according to Project tags (C-2101 & C-2102). | Confirmed. | Noted | Closed |  |  |  |  |  |  |
|  | Compressor Stages Arrangement | Location of 1st Stage & 2nd Stage of Compressor shall be shown in Compressor Outline Drawing in Plan View. Due to arrangement of Suction Drums & Air Coolers in scope of Client, Location of 1st Stage of Compressor shall be in Left side of Compressor Package in Compressor G.A. Drawing in Plan View and 2nd Stage of Compressor in Right side. | Revised and detailed GAD will be provided after PO with detailed design. | To be provided in next revision offer | (Pending to vendor reply) Piping Comment: Last received offer is not revised according to this comment. | Last received offer (Rev.02) is not revised according to this comment. Next offer shall be modified according to comment. |  | Vendor would be requested to revise GAD in this regard after P.O; vendor is to modify the arrangement free of charge. | Confirmed. |  |  |
|  | Compressor Auxiliary Skids | Name of Auxiliary Skids to be specified in Compressor Outline Drawing in Plan View. | Revised and detailed GAD will be provided after PO with detailed design. | To be provided by vendor at this stage |  | To be provided by vendor at this stage. |  | Closed |  |  |  |
|  | Compressor Data Sheet | In page 12 of Technical Proposal, According to Project P&ID, size of Suction line of 1st Stage is 8", so size of nozzle can be 8" or smaller. | Expander will be provided by Havayar to reach proposed suction flange size. | Noted | Closed | Piping Comment: Size of Suction line (8”) is smaller than Compressor Nozzle (10”), so there is no need to use Expander by Havayar. Normally size of nozzles is equal or smaller than size of line. With reducing size of Compressor Nozzle to 8”, there will be no need to use any Expander. Pls check again the previous comment. | Please be informed that we cannot force the manufacturer to change compressor nozzle size, and sizing is based on their compressor sizing and design. However, upon your request, we have asked compressor manufacturer to check the possibility of changing it and we are waiting for their reply. By the way, we confirm to reach your line size (8”) by using reducer. | Closed |  |  |  |
|  | Compressor Data Sheet | In page 12 of Technical Proposal, According to Project P&ID, size of Discharge line of 1st Stage is 6", so size of nozzle can be 6" or smaller. | Size of discharge nozzle has already been specified as 6”. | Noted | Closed | Piping Comment: Size of discharge nozzle of 2nd Stage has been specified as 6”, not 1st Stage. Pls check again the previous comment. | Please be informed that we cannot force the manufacturer to change compressor nozzle size, and sizing is based on their compressor sizing and design. However, upon your request, we have asked compressor manufacturer to check the possibility of changing it and we are waiting for their reply. By the way, we confirm to reach your line size (6”) by using reducer. | Closed |  |  |  |
|  | Compressor Material | Material of CYLINDER shall be C.S and material for PISTON shall be S.S. CYLINDER LINER shall also be S.S. | It is not applicable and recommended by the manufacturer. | To be followed by vendor | Vendor confirms to follow this requirement Closed | Material Comment: Confirmed comments shall be reflected in the revised offer. |  |  |  | Closed |  |
|  |  |  |  |  |  | Pending to Vendor action. HY Reply: Regarding to our last agreement below material will consider: Cylinder & piston: Nodular cast iron. Cylinder Liner: Cast Iron. Please refer to our datasheet. |  |  |  |  |  |
|  | Compressor Material | Material requirement shall be in compliance with NACE MR 0175/ISO 15156 and Specification for Material Requirements in Sour service BK-GNRAL-PEDCO-000-PI-SP-0008. | Confirmed. | Noted | Closed | Material Comment: Confirmed comments shall be reflected in the revised offer. |  |  |  | Closed |  |
|  |  |  |  |  |  | Pending to Vendor action. HY Reply: Confirmed and already considered in revised datasheet. |  |  |  |  |  |
|  | Compressor Piping Stress Analysis | Pulsation and vibration study shall be performed by vendor. Vendor shall locate Tie-in points in positions where pulsation and vibration do not affect purchaser side's piping. Tie-in point has zero displacement and rotation, otherwise displacements shall be specified by vendor at this tie-in point. In the event that pulsation study result has impact on purchaser piping routes and/or pipe supports, all vendor requirements shall be informed to purchaser by marking-up pipe route clearly. Since space management and piping static stress analysis are in purchaser scope of work, vendor to obtain purchaser approval on marked-up isometric drawings. | Will be discussed during TCL meeting. | To be followed by vendor | Vendor confirms to follow this requirement Closed | Confirmed comments shall be reflected in the revised offer. |  |  |  | Closed |  |
|  | Compressor Piping Stress Analysis | Vendor shall provide allowable piping loads at the tie-in points. Allowable nozzle loads shall be in accordance with "Appendix N in Specification for Pressure Vessels". In case of unavoidable over loaded, then the loads should be submitted to the vendor for consideration and approval. | Nozzle loads will be provided after pulsation study and will be submitted. Following mentioned document is not applicable for reciprocating compressors. Moreover, please let us have Specification for pressure vessels (BK-GNRAL-PEDCO-000-ME-SP-0001) | This item to be rechecked by vendor | Following mentioned table for allowable nozzle loads is not applicable for reciprocating compressor. Nozzle load values will be provided after PO with detailed engineering after pulsation study. | This comment shall be reflected in the revised offer. |  |  |  | Closed |  |
|  |  |  |  | Piping Comment: Vendor shall confirm the previous comment. Otherwise in case of unavoidable over loaded, then the loads should be submitted to the vendor for consideration and approval. |  |  |  |  |  |  |  |
| INSTRUMENT & CONTROL |  |  |  |  |  |  |  |  |  |  |  |
|  | Control System Requirements | VENDOR shall follow BK-GNRAL-PEDCO-000-IN-SP-0004 and provide the requirement of type C package as mentioned in this document. VENDOR shall comply with all the requirements and mentioned any mismatch in deviation list which is attached to the PMR. | Package type C is confirmed. UCP located in ITR. Please note the sensor of machinery will be connected to PLC. | Noted | closed |  |  |  |  |  |  |
|  | Panel Requirements | VENDOR shall follow BK-GNRAL-PEDCO-000-IN-SP-0002,0003 for panels mounted in control building and field panels and all other details mentioned in this document. VENDOR shall comply with all the requirements and mentioned any mismatch in deviation list which is attached to the PMR. | Confirmed. | Noted | closed |  |  |  |  |  |  |
|  | Instrumentation | Regarding supplying instrument on datasheet), bidder is requested to consider all instruments mentioned on project datasheet. VENDOR shall follow BK-GNRAL-PEDCO-000-IN-SP-0001 for instrumentation devices and all other details mentioned in this document. VENDOR shall comply with all the requirements and mentioned any mismatch in deviation list which is attached to the PMR. | Confirmed. Please note transmitter, Solenoid & switch will be considered Exd for Zone 2 Gas group IIB, T3. | Noted, just T4 to be considered as temperature class. | Vendor confirms to follow this requirement closed |  |  |  |  |  |  |
|  | Instrumentation Valves | VENDOR shall follow below documents for valves and other documents as mentioned in these documents. - BK-GNRAL-PEDCO-000-IN-SP-0005 - BK-GNRAL-PEDCO-000-IN-SP-0006 - BK-GNRAL-PEDCO-000-IN-SP-0007 VENDOR shall comply with all the requirements and mentioned any mismatch in deviation list which is attached to the PMR. | Documents have not been received. | Will be sent to vendor again |  |  |  |  |  |  |  |
|  | Connection with MCC | If MCC is supplied by VENDOR all interfaces shall be supplied by VENDOR. Below signals are typically defined in this project to be provided for electrical interfaces: - Start command (2 sec high pulse) - Stop command (2 sec high pulse) - Trip command (low signal for trip) - Run/Stop Status (high signal for run status) - Local/Remote status (high signal for local status) - Tripped on Fault (high signal for fault status) Available for remote control (high signal for available status) | Confirmed. | Noted Also please consider indoor LV MCC as option. | Vendor confirms to follow this requirement closed |  |  |  |  |  |  |
|  | Cable | VENDOR shall follow BK-GNRAL-PEDCO-000-IN-SP-0010 for cables and all other details mentioned in this document. VENDOR shall comply with all the requirements and mentioned any mismatch in deviation list which is attached to the PMR. | Document has not been received. | Will be sent to vendor again |  |  |  |  |  |  |  |
|  | Terminals | All terminals shall be screw type. VENDOR shall note that each core/pair/etc. of cable shall be wired to dedicated terminal | Confirmed. | Noted | closed |  |  |  |  |  |  |
|  | Panel Dimension | VENDOR shall specify the estimated number and dimension of panels. | Will be finalized after P.O. | Shall be specified before P.O. | closed |  |  |  |  |  |  |
|  | Required Power | VENDOR shall specify the estimated power required (non-UPS and UPS) | Refer to Havayar load list in previous proposal. | Noted | closed |  |  |  |  |  |  |
|  | Special Tools | VENDOR shall supply all special tools for compressor and axillary devices. This is included the special cables (not mentioned in BK-GNRAL-PEDCO-000-IN-SP-0010), MODBUS sockets, software and etc. The list shall be provided separately. | Document has not been received. | Will be sent to vendor again | Special tools (1 set) compressor already considered in vendor proposal. 1) Cross Head Nut Spaneer 2) Piston Rod JIG 3) Piston Rod Nut Driver & Impact Socket 4) Tool Box |  |  |  |  |  |  |
|  | Protection Instruments | The protective instruments shall be according to API-670. VENDOR shall comply with all the requirements and mentioned any mismatch in deviation list which is attached to the PMR. | Confirmed. | Noted | closed |  |  |  |  |  |  |
|  | Software | VENDOR shall supply all the software (including the passwords, licenses and program sources). The programs shall be supplied with all tags, descriptions and etc. The software programs shall be installed on engineering laptops and also supplied on CD/DVD. | Confirmed after guaranty time. | Noted | closed |  |  |  |  |  |  |
|  | Load Sharing | VENDOR shall clearly specify the scenario for load sharing. The interface signals, required hardware (e.g. panels, if any) and additional control or on/off valves. | Load sharing will be discussed in meeting. | To be provided by vendor. A common panel for load sharing for 3 trains to be considered. | Refer to B.2 of this TCL |  |  |  |  |  |  |
|  | Start-up | VENDOR shall clearly state the start-up sequence. It shall be mentioned if any additional instrument or valve is required. Also, the interface signals shall be mentioned (if any) | Will be discussed in meeting. | Logic and IO to be implemented as per project P&ID | Vendor confirms to follow this requirement. closed |  |  |  |  |  |  |
|  | Comments on Vendor’s Proposal and its attachments | Please refer to the Attachment #3 of this TCL for Instrument comments on the offer. | Please find our reply on attachment. |  |  |  |  |  |  |  |  |
|  | NEW ITEM |  |  | 1-UCP with redundant CPU/PS dedicated for each train to be provided by vendor. 2-SIL rated loops for protection and trip to be merged inside UCP panel for each train. (redundancy for IO is required) 3- Monitoring of machine protection signals could be also merged inside UCP panel due to vendor design (required transmitters/transducer for temperature/vibration and etc. sensors to be considered for UCP connection otherwise separate panel, at least VMS to be provided. ) 4-Loose instruments as per purchaser’s P&ID and also spill back valve is in vendor’s scope of supply (Manifold for loose instruments is in the scope of vendor but other hook up / installation accessories is by contractor) | Vendor confirms to follow this requirement Closed | Based on new design for control building, common UCP for all train shall be considered by vendor. Other items to be included. Required UPS Power consumption to be announced by vendor. |  | Vendor to confirm. Revised block diagram, power consumption and I/O count and P&ID to be provided. |  |  |  |
|  | NEW ITEM |  |  | Special cables (if any) shall be supplied by vendor. | Vendor confirms to follow this requirement. Closed |  |  |  |  |  |  |
|  | NEW ITEM |  |  | All original software and licenses, workstation (one dual monitor 32inch common for all trains) and laptops as per project documents to be considered by vendor. | Vendor confirms to follow this requirement. Closed | Based on new design for control building, single monitor work station shall be considered by vendor. Other items to be included. |  | Vendor to confirm. Revised block diagram and power consumption to be provided. |  |  |  |
|  | New Item |  |  |  |  |  |  |  |  | For instrument comments refer to Attachment#3 of this TCL. |  |
| SAFETY |  |  |  |  |  |  |  |  |  |  |  |
|  | Noise level | Vendor to confirm that Noise level @1m should be 85 dbA. | Confirmed. | Noted | Closed |  |  |  |  |  |  |
|  | Area Classification | Electrical devices should be certified for Zone 2 Gas group IIB, T3. | Confirmed. | Noted | Closed | For instrumentation Zone 2 Gas group IIB, T4 to be considered |  |  |  |  |  |
| ELECTRICAL |  |  |  |  |  |  |  |  |  |  |  |
|  | Vendor Scope of Work | Electrical system scope of work shall be clarified by vendor & any deviation shall be reported. | Starter panel of motors & Auxiliary are by client. Cable & tray from skids to substation are by client. UPS is by client. | Noted | Closed |  |  |  |  |  |  |
|  | Vendor Scope of Work | All documents related to electrical equipment should be submitted by vendor such as motor data sheet, motor outline drawing & etc. | Confirmed after P.O. | Noted | Closed |  |  |  |  |  |  |
|  | Vendor Scope of Work | Vendor list & sub vendor list of manufacture shall be according to project AVL. | Will be followed as possible. | Noted | Closed |  |  |  |  |  |  |
|  | Specification | All electrical equipment shall comply with electrical references & standard that mentioned on material requisition. (IPS-M-EL-131 (2) & IPS-M-EL-132 (2)) | Confirmed. | Noted | Closed |  |  |  |  |  |  |
|  | Specification | Motor shall be manufactured & tested in accordance with the latest applicable sections of the IEC standards. Project specification shall be applied as well. | Motor test will be finalized in PIM. | Noted | Closed |  |  |  |  |  |  |
|  | Specification | Environmental criteria for design of electrical systems that shall be considered by vendor (According to Electrical System Design Criteria) | Confirmed. | Noted | Closed |  |  |  |  |  |  |
|  | Specification | Hazard Area classification, Gas group and temperature class of motor shall be at least Exd, IIB, T3, with protection degree of IP54 for motor enclosure and IP55 for terminal box. | Auxiliary motor is Exd. Main motor is Exe. protection degree of IP54 for motor enclosure and IP55 for terminal box are confirmed. | To be followed by vendor any deviation shall be depicted in deviation list | Vendor confirms to follow this requirement Closed |  |  |  |  |  |  |
|  | Data Sheet | Anti-condensation heaters shall be provided for all medium voltage & high voltage motors. The voltage of anti-condensation heaters shall be 230 v single phase for heaters up to 3 Kw. For heaters above 3 kw, 400v three phase & neutral shall be used. The anti-condensation heaters shall be wired to a separate terminal box mounted on the motor frame. | Confirmed. | Noted | Closed |  |  |  |  |  |  |
|  | Vendor Scope of Work | Local control station/panel for electrical equipment should be supply by vendor. It shall be according to “BK-GCS-PEDCO-120-EL-DT-0006” | One LCP for connecting to UCP will be considered. LCS is not required. | LCS for main motor will be provided by contractor, All required facility for local operation of auxiliaries shall be considered by vendor in LCP. | Vendor confirms to follow this requirement Closed |  |  |  |  |  |  |
|  | Vendor Scope of Work | All accessories related to cable entry/termination in electrical equipment (motors, JBs, etc.) such as cable glands & etc. shall be supplied by vendor. | Confirmed. | Noted | Closed |  |  |  |  |  |  |
|  | Specification | 2 temperature detector (RTD) for each winding & 1 one RTD for each bearing should be provided for MV motor | Confirmed & will be connected to relay in client switchgear | Noted | Closed |  |  |  |  |  |  |
|  | Specification | Differential protection current transformer shall be provided for motors above 1000 Kw. | Confirmed. Protection relay is by client. | Noted | Closed |  |  |  |  |  |  |
|  | Load List | Electrical load list of motor include Mechanical power (BHP), Rated power, efficiency, power factor and rated current shall be specified in the proposal. | Has been sent in previous revision. | Updated consumption list to be submitted in next revision offer | Vendor confirms Closed |  |  |  |  |  |  |
|  | Load List | API factor, effect of ambient condition especially de-rate factor for altitude shall be considered for specifying rated power of motor and procedure of obtaining rated power of motor from BHP shall be cleared in the proposal. | Confirmed. | Noted | Closed |  |  |  |  |  |  |
|  | Load List | According to issued load list by vendor, only providing electric power to lighting & socket for package is by client. Other work such as route (tray/ladder or conduit), equipment, cable, distribution panel & etc. is vendor scope of work. | Not accepted. Battery limit is Motor terminal box & Panel. | Noted | Closed |  |  |  |  |  |  |
|  | Specification | MV motors rated above 150 KW, shall be 11 Kv & 50 Hz. LV motors rated up to 150 Kw, shall be 0.4 Kv & 50 Hz. All motors shall be capable of operating continuously at rated torque at any frequency between -2% & +2% with voltage variation of ±5%. | Confirmed. | Noted | Closed |  |  |  |  |  |  |
|  | Data Sheet | Insulation class shall be F and temperature rise shall be B. | Confirmed. | Noted | Closed |  |  |  |  |  |  |
|  | Spare Part | A complete set of spare parts for commissioning shall be supplied for each motor. | Spare part has not been received. | Shall be provided in next revision offer | Vendor confirms to follow this requirement Closed |  |  |  |  |  |  |
|  | Test & Inspection | The equipment shall be factory tested. Certified copies of test reports shall be submitted to the purchaser. | Confirmed. | Noted | Closed |  |  |  |  |  |  |
|  | Data Sheet (Pg 13 of technical Offer) | In electrical service item, electrical data for auxiliary pumps of compressor shall be specified by vendor in data sheet. | Will be submitted after P.O. | Noted | Closed |  |  |  |  |  |  |
|  | Data Sheet | Electrical data sheet “BK-GCS-PEDCO-120-EL-DT-0009” shall be completed by vendor. | Will be submitted after P.O. | Noted | Closed |  |  |  |  |  |  |
|  | Vendor Scope of Work | Supplier shall design the routing of the power & control cable inside package. | Not accepted. Battery limit is Motor terminal box & Panel. | Noted | Closed |  |  |  |  |  |  |
|  | Vendor Scope of Work | Supply of cables between Junction boxes and Package control panel is in vendor scope of work. In other word, All cabling listed in “Customer cable table” shall be supplied and connected by customer/contractor. Cables shall be according to “BK-GNRAL-PEDCO-000-EL-SP-0014”. | Not accepted. Only on skid cable & cable from to J.B to instrument is by vendor. | Noted | Closed |  |  |  |  |  |  |
|  | Vendor Scope of Work | If AC UPS or DC UPS & batteries are required, vendor shall provide all necessary documents (such as calculation, list etc.) & supply required equipment according to purchaser standards. | Refer to Havayar load list in previous revision. | If UPS is required (inside the package), it shall be supplied by vendor | Vendor confirms to follow this requirement. Closed |  |  |  |  |  |  |
|  | Specification | Glands shall be of threaded type or fitted in equally strong way | Confirmed. | Noted | Closed |  |  |  |  |  |  |
|  | Vendor Scope of Work |  |  |  |  |  |  | Power demand for Auxiliary consumption of each compressor will be supplied by client. But SLD of this auxiliary panel & interconnection with UCP shall be issued by vendor. |  | This item to be clarified by vendor. |  |
| H. CIVIL & STRUCTURE |  |  |  |  |  |  |  |  |  |  |  |
|  | NEW ITEM Scope of Supply |  |  |  |  | All data for location of base plate and embedded plate in concrete foundation. Size and type of anchor bolts in scope of supply of vendor. | Confirmed. |  |  |  |  |
|  | NEW ITEM Scope of Supply |  |  |  |  | All data needed for design of foundation shall be clearly clarified by vendor (etc. rotary conditions , frequency of rotating , unbalanced forces , center of gravity of rotational subjects ,acceptable amplitude..) | Confirmed. |  |  |  |  |
|  | NEW ITEM Scope of Supply |  |  |  |  | All statically forces and moments in location of base plates and connection between machine and foundation shall be clarified by vendor. | Confirmed. |  |  |  |  |