| Row | Clarification Title | Bidder reply (1st round) | Conclusion (2nd round) |  | Bidder reply (2nd round) | Conclusion (final/TCM) |
| --- | --- | --- | --- | --- | --- | --- |
| GENERAL |  |  |  |  |  |  |
|  | Vendor to confirm that in case of contradiction between this TCL and offer; vendor confirmation of compliance through this technical clarification is governed and shall be followed by vendor after order. In such case offer won’t be considered as basis of any claim after order. | Confirmed | Closed. |  |  |  |
|  | Bidder shall confirm his full compliance to meet all purchaser documents listed and attached to MR, code / standards listed in MR with ref. No. “BK-GCS-PEDCO-120-ME-MR-0009 “as well as MR requirements. All deviations shall be listed in project deviation form, attach to this TCL, signed and stamped. Notes: 1-Any exception and deviation from the requirements of MR and the related specifications including referenced codes & standards shall be clearly declared by vendor in writing for purchaser’s approval at bid stage by using of the format included in “Letter Of Conformity” attached to material requisition. Raising no deviation to any single requirement means full compliance of vendor quotation to that requirement. Purchaser has no responsibility to discover deviations or alternatives scattered over the proposal in addition to what proclaimed explicitly in deviation list; hence such deviation (if any) is disregarded and shall not be considered for vendor claim in future. (Vendor to confirm) 2- Bidder shall confirm that all MR attachments listed in MR are available for her for review at bid stage. 3-Considering items 1 & 2, please note that any deviation at detail stage will not be accepted by purchaser. 4- MR scope of work and supply shall be signed and stamped by vendor. | 1-Deviation list Attached 2-Confirmed 3-Confirmed 4-Attached | - Deviation list will be finalized at clarification meeting. - Closed - Closed - Closed |  |  |  |
|  | Bidder shall provide following documents while bidding: 1- Copy of valid quality system certificate(ISO 9001/2 or 3) 2- Sub- vendors / sub-suppliers list. 3- Deviation list with letter of conformity (Refer to item A2 above) 4- Reference and Experience List 5- Joint venture agreement (If any) with any company to design / fabrication of equipment. In case of joint venture ; qualified documents of the company who is part of joint venture shall be also submitted | - Attached - Attached - Attached - Attached - Not joint | Closed |  |  |  |
|  | Bidder shall submit selected Sub-Vendor List based on Project AVL, before proceeding with any purchasing activity. Vendors shall be selected from A.V.L Based On Products. Please confirm. | Confirmed | Closed |  |  |  |
|  | Bidder to confirm that surface preparation and painting of all equipment material including valves , pipes , fittings and everything within the package are in accordance with project painting specification with ref. "BK-GNRAL-PEDCO-000-PI-SP-0006" attached to MR. | Confirmed | Closed |  |  |  |
|  | Bidder to confirm that Packing, Marking, transporting procedure (BK-GNRAL-PEDCO-000-QC-PR-0045) for Shipment will be done in accordance to the project specification attached to the MR. | Confirmed | Closed |  |  |  |
|  | Inspection and Test Plan / Quality Control Plan and their related inspection level (Witness, Hold, Review and Approval) shall be at least in accordance with MR and all project requirement such as NDT PROCEDURE. Any deviation is not accepted unless otherwise specified in deviation list and approved by Purchaser. | Confirmed | Closed |  |  |  |
|  | Bidder to confirm that for all pressure parts and those required special consideration or stainless steel as well as for supports the material certificate should be in accordance with EN 10204, 3.1 Material certificate for non-pressure parts shall be in accordance with EN 10204,3.1 or 2.2 | Confirmed | Closed |  |  |  |
|  | Bidder to confirm that all native files due to all calculations and drawings shall be submitted for purchaser approval after order. | Confirmed expect as built detail arraignment | Closed |  |  |  |
|  | Following documents shall be submitted at bid stage (as a minimum requirement): 1. Vendor Catalogue 2. Quality Assurance Manual /Quality Management System Certificate (according to latest rev. of ISO) 3. P&IDs 4. Manufacturing Master Time Schedule Per Equipment (Including Design, Procurement, Fabrication, Test, Packing, Delivery) 5-Sectional drawing with BOM shall be submitted by vendor. 6-Noise Data 7-GA DWG with outline dimension, weights, suction and discharge nozzle load table and etc. shall be submitted by vendor in next revision. GAD shall include the arrangement of Pumps & their drivers and all auxiliaries. (driver, coupling, seal plan, cooling system (if any) and lubrication system (if any) 8. Utility Consumption List | 1- attached 2- attached 3- after P.O. 4- attached 5- after P.O. (sectional drawing accepted, BOM not accepted) 6- after P.O. 7- attached 8- attached | 1,2,4,5,6,7,8 closed 3- Preliminary P&ID will be submitted on next Rev |  |  |  |
|  | Bidder shall confirm the scope of work and supply are fully in accordance with MR and its attachment with following items: 1- The consequences of HAZOP and SIL study shall be in vendor scope of supply and work. 2- Participation in technical meeting whenever it is necessary by Purchaser/Client to close engineering document after order is in vendor scope 3- Lifting lugs for erection with sling shackle and etc. shall be designed and supplied by vendor 4-N2 preservation with pressure regulator, valve & flexible hoses during transportation & 18 months of site storage based on requirements in MR shall be in vendor scope of supply / work. 5- All utility conditions shall be as per document "Process basis of Design Document; Doc. No: BK-GNRAL-PEDCO-000-PR-DB-0001 ". Moreover, bidder shall consider utility noted condition as per project design data. If other utility condition is needed, whole required facilities is in vendor scope of work/supply. 6- Anchor bolts | 1-Confirmed 2-Confirmed 3-Confirmed 4-Pls clarify 5-Confirmed 6-Confirmed | 1, 2,3,5,6. Closed. - According to PMR for Centrifugal Pumps For General Services : Packing Preservation Suitable For More Than 18 Months At Outdoor Conditions Of The Site. |  | 4-Confirmed |  |
|  | Vendor shall confirm Pumps and Equipment’s are fully suitable for outdoor installation/operation under project site conditions “Process Basis of Design; BK-GNRAL-PEDCO-000-PR-DB-0001 “without requiring any additional protection. | Confirmed | Closed. |  |  |  |
|  | Vendor shall send references list for each pump category with the following information: - Specified pumps models - Range of temperature - Capacity of the pumps - Differential head | Attached | Closed. |  |  |  |
|  | Pre-commissioning, commissioning and start up spare parts shall be supplied by vendor. Vendor shall confirm to provide all required spare parts as per project spare part list attached to MR. | Confirmed | Closed. |  |  |  |
|  | Following items shall be considered (supplied) and included in the bid documentation: • Spare parts for commissioning and start-up • Spare parts for two years operation; a qualified and complete list based on E&C-QC-SP-1 • Capital spare parts (as option / if any) | Attached | Noted. |  |  |  |
|  | List of special tools required for the quoted pumps. Necessary special tools for erection/ installation and maintenance, if any, shall be included in supply. | Confirmed | Closed. |  |  |  |
|  | Vendor shall warranty the engineering, materials and workmanship of the equipment/goods. Under this warranty, all materials, parts, and assemblies found to be defective during the guarantee period shall be replaced free of charge by VENDOR. | Confirmed | Closed. |  |  |  |
|  | The guarantee period shall be eighteen (18) months from the date of delivery or twelve (12) months from the date of mechanical completion & start-up, whichever occurs later. Also bidder to confirm performance guarantee requirements based on relevant data sheets & specifications (attached to the equipment PMR). | Confirmed | Closed. |  |  |  |
| PROCESS |  |  |  |  |  |  |
|  | All Equipment shall be designed as per project design criteria | Confirmed |  | Closed. |  |  |
| MECHANIC |  |  |  |  |  |  |
|  | The manufacturer should fill all the datasheets of the pumps with doc No: BK-GCS-PEDCO-120-ME-DT-0024 BK-GCS-PEDCO-120-ME-DT-0022 BK-GCS-PEDCO-120-ME-DT-0019 | Attached | At this stage, the pumps cannot be checked, All pump datasheets shall be filled by vendor and Pump’s curves shall be supplied. |  | Final technical proposal will be sent before P.O |  |
|  | Design and supply of all interconnecting piping between equipment and all instruments, valves and … on them is in the vendor's scope. Also all between skid piping (including supporting) c/w all instrument and valve on them shall be designed, prefabricated and supplied by vendor. Detailed isometric DWGs shall be submitted for them. Note1: On skid piping to be assembled at vendor's shop. Note2; outside skid piping to be prefabricated and match marked for site assembling. | Confirmed | Closed. |  |  |  |
|  | ASTM number and grade of all supplied material to be specified. | Mentioned in datasheet | Refer item 1, the data sheets are not filled, so they cannot be checked. |  | Final technical proposal will be sent before P.O |  |
|  | Design and supply of heat tracing c/w supports, clips, and other provisions (including panels, heating cables and relevant connectors, electrical cables, junction boxes and thermostats) shall be part of the vendor scope. | Not applicable | Closed |  |  |  |
|  | The coupling shall be of the API671 forged-steel, non-lubricated, flexible-element spacer type. The flexible elements shall be stainless steel metallic disk. | Confirmed | Closed |  |  |  |
|  | Vendor shall specify the coupling balancing grade and balancing method as per API671. | Confirmed | Closed |  |  |  |
|  | Positive material identification (PMI), pickling and passivation for non-carbon steel material to be included in vendor’s scope of work. | Confirmed | Closed |  |  |  |
|  | All vents and drains of the package to be valved, manifolded and to be routed to the edge of skid. | Confirmed | Closed |  |  |  |
|  | Test procedures shall be Submitted by vendor based on project´s document | Confirmed | Closed |  |  |  |
|  | Couplings shall be of two-piece, flexible, spacer type, permitting change of flexible membrane without disturbing the alignment of shafts. | Confirmed | Closed |  |  |  |
|  | The coupling guard shall be of non-sparking material. | Confirmed | Closed |  |  |  |
|  | Design code for Centrifugal API pumps, and sealing system shall be API 610 11th Ed,IPS-G-PM-105. and API 682 4th Ed, respectively (w/considering relevant project specifications for centrifugal pump for Process Services “Doc. No. BK-GCS-PEDCO-120-ME-SP-0003" | Confirmed | Closed |  |  |  |
|  | Seal data sheet (based on API 682 4th Ed.) shall be provided by vendor after order to be approved by Purchaser. | Confirmed | Closed |  |  |  |
|  | All flange connection at battery limit shall be according to ASME B16.5, please confirm. | Confirmed | Closed |  |  |  |
|  | 4 hour mechanical running test after oil stabilization is required | Confirmed | Closed |  |  |  |
|  | The stabilized bearing-housing temperature shall not exceed 82 °C (180 °F) when operating at an ambient temperature | Confirmed | Closed |  |  |  |
|  | Derating factor (max. Ambient temperature 50 ºC & Altitude: 12.5 m) shall be considered for motor sizing. The derating factor to be specified in the quotation. | =0.96 | Noted |  |  |  |
|  | For recommended models, the impeller diameter shall not be more than 90% of the maximum Size which can be accommodated in the casing. | Deviated for all recommended models | Not accepted. please refer to specification for centrifugal pumps for Process services ( Doc No: BK-GCS-PEDCO-120-ME-SP-0003) |  | Confirmed |  |
|  | Allowable nozzle forces and moments should comply API 610 11th Ed. | Confirmed | Closed |  |  |  |
|  | Bidder to consider the stainless steel name plate (including information as per PURCHASER advices) for the equipment. | Confirmed | Closed |  |  |  |
|  | Please specify overhead clearance (maintenance area) on pumps outline drawing. | ±10% for before P.O. | Closed, will be finalized after P.O |  |  |  |
|  | Please indicate the pump rotation direction on GAD | Confirmed | Closed |  |  |  |
|  | Attached TBE form (Attachment#1) to be filled and sent via next response on TCL. | Confirmed | Closed |  |  |  |
|  | New item |  | for all pumps Use air cooling, Cooling water is not applicable |  | Confirmed |  |
| PIPING & MATERIAL |  |  |  |  |  |  |
|  | Please send us General Arrangement Drawing of Pumps | Confirmed | Closed |  |  |  |
|  | Catalogue for equipment shall be issued by vendor. | Confirmed | Closed |  |  |  |
|  | NEW ITEM. |  | For S-8 material, the Impeller wear ring and case wear ring: Hard faced A351 Gr CF3M. |  | Confirmed |  |
| SAFETY |  |  |  |  |  |  |
|  | Vendor confirms that the Noise level @ 1m will not exceed 85 dB | Confirmed | Closed |  |  |  |
| ELECTRICAL |  |  |  |  |  |  |
|  | All electrical equipment shall comply with electrical references & standard that mentioned on material requisition. IPS-E-EL-100 (1), IPS-M-EL-131 (2). | Confirmed | Closed |  |  |  |
|  | All Electrical equipment shall be suitable for environmental data based on process design criteria. | Confirmed | Closed |  |  |  |
|  | All documents related to electro motor shall be submitted by vendor such as, motor data sheet, motor outline drawing & etc. | Confirmed | Closed |  |  |  |
|  | Vendor list & sub vendor list of manufacture shall be according to project AVL. | Confirmed | Closed |  |  |  |
|  | A complete set of spare parts for commissioning shall be supplied for each motor. | Confirmed | Closed |  |  |  |
|  | The equipment shall be factory tested. Certified copies of test reports shall be submitted to the purchaser. | Confirmed | Closed |  |  |  |
|  | Data sheet & Specification of LV induction motor have been attached to MR. Please follow them. | Confirmed | Closed |  |  |  |
|  | Data sheet for LV induction motor shall be filled and submitted. | Confirmed | Closed |  |  |  |
|  | Principle of motor sizing shall be specified for all motors. | Confirmed | Closed |  |  |  |
|  | For LV (400V) electric motors internal & external earth lugs shall be considered | Confirmed | Closed |  |  |  |
|  | Motor painting color shall be RAL 7032. | Confirmed | Closed |  |  |  |
|  | Low Voltage Electric motors (P<=150kW) shall be suitable for 400V±5% and 50Hz±2% , windings shall be delta connected and motor shall be suitable for DOL starting method. | Confirmed | Closed |  |  |  |
|  | Starting current with positive tolerances shall not exceed from specified values in below (related to motor rated current): 750% for motors with rated power P<=75kW 650% for motors with rated power 75<P<=150kW | Confirmed | Closed |  |  |  |
|  | Motors shall be capable to starting their load with 80% of voltage at its terminals | Confirmed | Closed |  |  |  |
|  | Since power rated of motor will be finalized later, therefore size of cable & gland will be submitted after PO. Vendor shall follow the requirement. | Confirmed | Closed |  |  |  |
|  | Inspection/test of motors shall be according to MR. | Confirmed | Closed |  |  |  |
|  | Motor bearings, fan & space heater shall be Considered in two years spare part list. | Attached | Noted. |  |  |  |
|  | For outdoor motors, sun/rain protection canopy shall be considered by vendor. | Confirmed | Closed |  |  |  |
|  | Please clarify for items in MRQ, electrical heat tracing is required or not? If heat tracing required, providing materials (heater cable, thermostat box, electric panel etc) and design (isometric drawings, calculation, bill of material) will be in vendor scope of work/supply. | no | Closed |  |  |  |
| STRUCTURE |  |  |  |  |  |  |
|  | The exact dimensions and size of the skid and the proper alignment under the skid shall be determined. | Afte P.O. | Closed |  |  |  |
|  | Based on STD2800 this site is located at High Risk Area which is named Seismic Zone 2. also according to ASCE 7 (2010) Seismic Zone is equal to Zone 3 with Seismic Importance Factor 1.25 | Confirmed | Closed |  |  |  |
|  | According to project spec. mean hourly with 50Yr return period speed shall be considered 120 Km/hr. | Confirmed | Closed |  |  |  |
|  | The type and location of the anchor bolt should be provided by vendor. This item shall be considered in G.A. Drawings. | Confirmed | Closed |  |  |  |
|  | The static and dynamic loads of the equipment shall be presented at the foundation level. The elevation and location of the equipment center of mass shall be determined. | Confirmed | Closed |  |  |  |
|  | The following codes & standards should be considered in the civil & structure section: AWS , ASCE7-10 , INBC6 | Confirmed | Closed |  |  |  |
| QC |  |  |  |  |  |  |
|  | Vendor shall sign and stamp all engineering documents which are attached to PMR without Deviation. | Confirmed | Closed |  |  |  |
|  | Vendor shall confirm and guarantee suitability of selected materials of each pump parts according to material class for pump service. | Confirmed (material selection is not in the berkeh Co. scope so that not confirmed) | Material shall be guaranteed by vendor for pump's condition |  | Material guaranteed by the Berkeh Co. but not selection. |  |
|  | Vendor shall confirm to supply raw materials from approved vendor list and submit all required material certificates for TPI approval before manufacturing. | Confirmed | Closed |  |  |  |
|  | Vendor shall confirm to issue and take client approval for vendor documents as per VPIS before any raw material supply or manufacturing. | Confirmed | Closed |  |  |  |
|  | Vendor shall confirm material selection for each part of package is suitable for service condition and design life. | material selection is not in the berkeh Co. scope so that not confirmed | Material shall be guaranteed by vendor for pump's condition |  | Material guaranteed by the Berkeh Co. but not selection. |  |
|  | Welding book (including WPS, PQR, weld map and NDT map) shall be prepared by vendor and submitted for purchaser approval (pressure parts, and structural). No welding shall be commenced before receiving approved welding book. | Confirmed | Closed |  |  |  |
|  | Vendor to confirm, the package shall be designed and constructed so that requires minimum site work (preparation and welding) while fulfills transportation limits. | Confirmed | Closed |  |  |  |
|  | Vendor shall confirm to have full responsibility on quality control of manufactured equipment and shall be responsible for any deviations or non-conformities before, during and after manufacturing and after installation and start up. | Confirmed | Closed |  |  |  |
|  | Vendor shall confirm to employ certified and expert workers and inspectors and to use calibrated measuring instruments according to regulations of ISO 3834 and ISO 9001. | Confirmed | Closed |  |  |  |
|  | Vendor shall confirm to perform and report all required inspection and tests according to project specification and datasheets and reference standards and approved ITP including visual, dimensional, NDT, PMI, PWHT, Hardness, Hydrotest, Performance, Running, … | Confirmed | Closed |  |  |  |
|  | Vendor shall confirm to observe health & safety precautions and regulations during manufacturing for workers, inspectors, engineers and visitors. Vendor shall confirm observe environmental regulations during manufacturing processes such as casting, machining, welding, etc. | Confirmed | Closed |  |  |  |
|  | Vendor to confirm to prepare final data book according to project FDB requirements. | Confirmed | Closed |  |  |  |
| INSTRUMENT |  |  |  |  |  |  |
|  | NEW ITEM |  | Instruments related to seal plans( if any) shall be supplied by pump Vendor as per API 682 and data sheet. |  | Confirmed |  |
|  | NEW ITEM |  | Instrument reference documents shall be followed by Vendor which are: -BK-GNRAL-PEDCO-000-IN-SP-0001 SPECIFICATION FOR INSTRUMENTATION -BK-GNRAL-PEDCO-000-IN-SP-0004 SPECIFICATION FOR INSTRUMENT AND CONTROL OF PACKAGE UNIT SYSTEM (PU) -BK-GNRAL-PEDCO-000-IN-SP-0010 SPECIFICATION FOR INSTRUMENTF&G CABLES |  | Confirmed |  |
|  | NEW ITEM |  | P&ID for mechanical seal and instrument data sheet (if any) to be provided before order. |  |  |  |

| # | Clarification Description NISOC Letter 1403/07/29 03/2294/291846 | Conclusion (Rev.00) (VENDOR to Confirm & Consider in the Final Offers) | Clarification Description (Rev.01) | Conclusion (Rev.01) (VENDOR to Confirm & Consider in the Final Offers) |
| --- | --- | --- | --- | --- |
| مکانیک |  |  |  |  |
| 1. | سازندگان دست دوم کالا (Sub Vendor List) نیز می بایست از لیست سازندگان مجاز انتخاب گردند. | مورد تایید می باشد |  |  |
| 2. | کالای یدکی می بایست بر اساس پیشنهاد سازنده و حداقلهای مندرج در پیوست 11 کتابچه اسناد پیمان تهیه گردد. | مورد تایید می باشد |  |  |
| برق |  |  |  |  |
| 1. | از آنجا که الکتروموتورهای پروژه باید براساس مشخصات فنی اختصاصی پروژه تامین گردند ( دارای مشخصات فنی و داده برگ اختصاصی میباشند) لذا لازم است محصول پیشنهادی بر این اساس تامین گردد و از ارسال مشخصات فنی عمومی موتور های موجود در بازار خودداری شود. | با توجه به اینکه موتور ساز مشخصات فنی اختصاصی را زمان سفارش گذاری تحویل می دهد خواهشمند است موارد فنی موتور قبل از قرارداد به صورت اطلاعات عمومی موجود در بازار بسته شود و صرفا در این مرحله به تایید مشخصات بسنده گردد و پس از قرارداد مدارک تحویل شود |  |  |
| 2. | سازندگان پمپ مدارک الکتروموتور را بدون درج اطلاعات فنی در داده برگ پروژه صرفا مهمور نموده اند و موضوع پیش گفته سبب مشکلاتی در پروژه ها و مغایرت پس از سفارش گذاری خواهد شد . | پس از سفارش گذاری تحویل خواهد شد |  |  |
| لیست انحرافات ضمیمه گردید | سازندگان میبایست در مدرکی مجزا Deviation list را ارائه نمایند و به صراحت در آیتمی مجزا به مدارک الکتریکال (شامل داده برگ الکتروموتور، مدرک مشخصات فنی الکتروموتور و IPS-N-EL-131(2 اشاره نموده و هر گونه مغایرت با مدارک الکتریکال را اعلام نمایند. اعلام انحرافات به صورت NOTE در انبوه مدارک مکانیک قابل بررسی نیست) | مورد تایید می باشد |  |  |
| 4. | موتورها باید بصورت بدون هیتر طراحی و تامین شوند و کلیه روتین تست های کارخانه ای بر اساس ملاحظات استاندارد IPS-M-EL-131 باید در کارخانه سازنده الکتروموتور و با حضور کارفرما محقق گردد. | مورد تایید می باشد |  |  |
| 5. | از آنجا که تست کارخانهای در محل سازنده الکتروموتور و با حضور کارفرما صورت پذیرد و حداقل تستهای کارخانهای در IPS تعیین گردیده است لذا سازندگان نسبت به موضوع پیش گفته به صراحت شفاف سازی نمایند. | پس از سفارش گذاری تحویل خواهد شد |  |  |
| 6. | مطابق داده برگ الکتروموتور پروژه , Explosion Protection of Motor بصورت Zone 2 , IIB, T3 در محیط خطر باید در نظر گرفته شود | مورد تایید می باشد |  |  |
| 7. | موارد مطروحه در بند 2 جدول TCL در خصوص BOM مورد پذیرش نیست. | نقشه انفجاری تحویل خواهد شد |  |  |
| 8. | سازندگان دست دوم کالا (Sub Vendor List) نیز می بایست از لیست سازندگان مجاز انتخاب گردند. | مورد تایید می باشد |  |  |
| 9. | مدرک ITP میباست در جلسه PIM و با حضور کارفرما بر اساس سطح بازرسی کالا بررسی و تایید شده و ملاک عمل گردد. | مورد تایید می باشد |  |  |
| 10. | سازنده مدارک MR پکیج را صرفا مهمور نموده و هیچگونه داده ای و مشخصاتی جهت مدارک الکتریکال پروژه ارائه ننموده است. رعایت موضوعات مندرج در بخش عمومی و سایر سازندگان الزامی است. | پس از سفارش گذاری تحویل خواهد شد |  |  |

| # | Clarification Description PEDCO Letter 1403/06/24 'BK-SUR-ENG-MEC-03-09533 | Conclusion (Rev.00) (VENDOR to Confirm & Consider in the Final Offers) | Clarification Description (Rev.01) | Conclusion (Rev.01) (VENDOR to Confirm & Consider in the Final Offers) |
| --- | --- | --- | --- | --- |
| GENERAL |  |  |  |  |
| 1. | No deviation can be checked except those mentioned in Deviation list. | Confirmed |  |  |
| Mechanical comments : |  |  |  |  |
| 1. | -Data sheet for P-2101 A/B : 1- according to API 610 : MAWP shall be at least 40 barg @ 38 C & HYDROTEST shall be 1.5 MAWP barg @ 38 C 2- to check Nameplate power. 3- Data sheet shall be completely filled or confirmed by vendor 4- NPSH margin at the end of curve shall be added and compared | 1- Confirmed 2- will be revised at next revision3- Attached 4- Margin is 1.9 m |  |  |
| 2. | Data sheet for P-2202 A/B : 1-HYDROTEST shall be 1.5 MAWP barg @ 38 C 2- Data sheet shall be completely filled or confirmed by vendor 3- NPSH margin at end of curve shall be added | 1- Confirmed 2- confirmed 3- margin is 1.9 m |  |  |
| 3. | Data sheet for P-2201 A/B : 1 -according to API 610 : MAWP shall be at least 40 barg @ 38 C & HYDROTEST shall be 1.5 MAWP barg @ 38 C 2- Data sheet shall be completely filled and confirmed by vendor 3- NPSH margin at end of curve shall be added | 1- Confirmed 2- confirmed 3- margin is 1.4 m |  |  |
| 4. | DEVIATION LIST : ROW 1 : NOT ACCEPTABLE ROW 2 : BOM shall be submitted in sectional drawing ROW 4 : Material shall be guaranteed by vendor for pump's condition | 1- با توجه به اینکه نقشه های ساخت جزء دانش شرکت می باشد امکان ارائه آن نمی باشد و نقشه های نصب نهایی، انفجاری تحویل خواهد شد 2- نقشه انفجاری تحویل خواهد شد 4-متریال تحت گارانتی می باشد اما انتخاب مواد با شرکت برکه نمی باشد و در این رابطه مسئولیتی ندارد |  |  |
| 5. | Spare part list : spare part list shall be in compliance with binak project spare part list | Confirmed |  |  |
|  | QC & ITP :After p.o , ITP shall be finalaized in PIM | Confirmed |  |  |
|  | Sub supplier list : All sub vendors shall be select from AVL | Confirmed |  |  |
| Electrical comments : |  |  |  |  |
| 1. | 1- گروه گازي كليه موتورهاي ضد انفجار به صورت IIB در پيشنهاد فنی در نظر گرفته شود. 2- ديتا شيت موتورهاي الكتريكي فشار ضعيف موجود در پيوست MR باييستي توسط سازندگان تكميل و مهر و امضا شده در پيشنهاد فني ارائه گردد. 3- كليه تستها وبازرسي ها با توجه به دستور العمل بازرسي و خريد كالا موجود در پيوست MR در جلسه PIM نهايي خواهد شد. | 1- مورد تایید می باشد 2- مورد تایید می باشد 3- مورد تایید می باشد |  |  |
| 2. | گروه گازي موتور پمپ Slug به صورت IIB پيشنهاد گردد. | مورد تایید می باشد |  |  |
| 3. | فن خنك كننده بعنوان لوازم يدكي دوسالانه موتور اضافه گردد. | مورد تایید می باشد |  |  |
| 4. | در جدول يك از مدرك Scope of supply موجود در پيشنهاد فني كليه پمپهاي مورد درخواست MR با مشخصات كامل اضافه شوند. | مورد تایید می باشد |  |  |
| 5. | مشخصات كامل موتورهاي ضد انفجار شامل Zone، درجه حفاظت ضد انفجار (EX’d’) گروه گازي و كلاس حرارتي و درجه حفاظت IP براي كليه موتورهاي پيشنهادي بايستي در پيشنهاد فني آورده شود. | مورد تایید می باشد |  |  |